Tentative Budget – B.Tech Prototype

| Sl. No. | Component / Activity | Estimated Cost (₹) |
| --- | --- | --- |
| 1 | EM Tx/Rx coil fabrication and signal-conditioning components | 2,500 |
| 2 | Magnetometer + conductivity/electrical sensing components | 3,500 |
| 3 | Depth/pressure, temperature, and IMU sensors | 2,500 |
| 4 | ESP32/Arduino/Raspberry Pi-based data acquisition & control | 3,500 |
| 5 | Underwater camera + LED illumination | 2,000 |
| 6 | Small thrusters/motors, motor drivers, and power components | 4,500 |
| 7 | Prototype frame and waterproof electronics enclosure | 3,500 |
| 8 | Tether, cables, waterproof connectors, and miscellaneous electronics | 2,500 |
| 9 | Fabrication, calibration targets, and experimental consumables | 2,000 |
| 10 | Contingency/replacement components | 1,500 |
|  | Estimated Total | ₹28,000 |

Tentative Timeline – One Semester

| Phase | Weeks | Major Activities | Expected Output |
| --- | --- | --- | --- |
| 1. Literature Review & System Design | 1–2 | Study seabed mineral sensing; finalize sensors, ROV configuration, electronics, and experimental plan | System architecture & component selection |
| 2. Sensor Development & Calibration | 3–5 | Develop EM Tx/Rx module; interface magnetometer, conductivity, depth, temperature, and IMU sensors; bench calibration | Working individual sensor modules |
| 3. Prototype Fabrication & Integration | 6–8 | Fabricate frame/enclosure; integrate sensors, camera, thrusters, controller, and tether | Integrated VARUNA06 prototype |
| 4. Data Acquisition & Processing | 9–11 | Develop data logging, filtering, calibration, and multi-sensor anomaly scoring/MPI algorithm | Processing and sensor-fusion framework |
| 5. Controlled-Water Experiments | 12–14 | Test metallic/non-metallic targets at different positions/distances; repeat scans and evaluate responses | Experimental dataset & validated anomaly detection |
| 6. Mapping & Final Demonstration | 15–16 | Demonstrate Detect → Score → Rescan → Confirm → Map, generate a small prospectivity/anomaly map, and document results | Final prototype, results, report & demonstration |